COLABERRY AI

Release 1.0 Review Document

_______________

Platform: colaberry.ai

Environment: GCP Cloud Run (Production)

Date: March 28, 2026

Prepared for: Ram Katamaraja, CEO

Prepared by: Sai Tejesh, Lead Developer

CONFIDENTIAL

# Table of Contents

1.  Executive Summary

2.  Platform Overview & Codebase Metrics

3.  Feature Inventory

3.1  Homepage

3.2  AIXcelerator Platform (Agents, MCP, Skills, Tools)

3.3  Resources (Podcasts, Books, Articles)

3.4  Industries & Solutions

3.5  AEO (Answer Engine Optimization)

3.6  Global Podcast Player

4.  Architecture & Infrastructure

5.  Design System

6.  Security & QA Sign-Off

7.  Ram Feedback Compliance Matrix

8.  Known Gaps & Roadmap Items

9.  Deployment & Go-Live Checklist

# 1. Executive Summary

Colaberry AI (colaberry.ai) is an enterprise AI platform built to serve as the primary digital presence for Colaberry, positioning the company as a thought leader in the AI space. The platform is designed as a destination for people, LLMs, and AI agents.

Release 1.0 delivers a production-ready platform with:

| Metric | Value |
| --- | --- |
| Total Pages | 84 statically generated + dynamic routes |
| Content Types | 5 (Agents, MCP Servers, Skills, Tools, Podcasts) |
| MCP Servers Cataloged | 1,500+ |
| Agent Profiles | 135+ |
| Skills Indexed | 400+ |
| Podcast Episodes | 246+ |
| Industry Workspaces | 8 |
| API Endpoints | 17 |
| React Components | 54 |
| TypeScript Lines | 38,259 |
| Git Commits | 410 over 2.5 months |
| QA Verdict | GO FOR LAUNCH (11-agent audit) |
| npm Vulnerabilities | 0 (high+) |

## Key Achievements

- Enterprise-grade AI catalog with 3-layer knowledge graph ontology for all 5 content types

- Answer Engine Optimization (AEO) -- optimized for ChatGPT, Claude, Perplexity, not just Google

- Global podcast player with persistent playback across page navigation

- Left sidebar navigation (ChatGPT-style) with bottom search bar

- Full dark/light mode with zinc monochrome + coral accent design system

- 5-layer bot defense protecting all forms while allowing AI crawlers

- 12-agent security audit passed with GO verdict

- Docker + GCP Cloud Run production deployment pipeline

## Development Timeline

| Date | Milestone |
| --- | --- |
| Jan 13, 2026 | Initial commit -- project kickoff |
| Jan 22 | Podcast system with company tags, transcripts |
| Feb 2 | MCP catalog first version (25 servers) |
| Feb 6 | Infinite scroll pagination, LLM-friendly detail pages |
| Feb 17 | Left sidebar navigation, Ask bar, Skills catalog |
| Feb 19 | Skills from ClawhHub integration |
| Mar 3 | Podcast UI polish -- subscribe, search, mobile fixes |
| Mar 7 | Enriched MCP detail pages (Smithery-level quality) |
| Mar 12 | MCP deduplication, 1,500+ servers |
| Mar 18 | 3-layer ontology for all content types |
| Mar 25 | IP clearance audit (15 agents) + security hardening |
| Mar 27 | QA sign-off (11 agents), production deployment |
| Mar 28 | Global podcast player, logo update, Release 1.0 |

# 2. Platform Overview & Codebase Metrics

## 2.1 Tech Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Framework | Next.js (Pages Router) | 16.2.1 |
| UI Library | React | 19.2.3 |
| Language | TypeScript (strict) | 5.x |
| Styling | Tailwind CSS + PostCSS | 4.x |
| CMS | Strapi v5 (headless) | v5 |
| Deployment | Docker + GCP Cloud Run | -- |
| DNS/CDN | Cloudflare | -- |
| Transcription | Deepgram API | Pay-As-You-Go |
| Graphs | react-force-graph-2d | Latest |
| Charts | Recharts | Latest |
| Newsletter | Substack (colaberry.online) | -- |

## 2.2 Codebase Structure

| Directory | Contents | Count |
| --- | --- | --- |
| src/pages/ | Page routes (tsx + ts) | 81 files |
| src/components/ | React components | 54 files |
| src/lib/ | Utility modules | 23 files |
| src/data/ | Static data files | 17 files |
| src/styles/ | Global CSS + design tokens | 2,896 lines |
| src/contexts/ | React contexts | 2 files |
| src/hooks/ | Custom hooks | 2 files |
| .claude/agents/ | AI audit agents | 21 agents |
| .claude/skills/ | Reusable workflows | 5 skills |
| docs/ | Architecture, ADRs, runbooks | 12+ files |

## 2.3 Dependencies (Minimal Attack Surface)

Only 7 production dependencies -- intentionally minimal for security:

- next, react, react-dom -- core framework

- @google/genai, openai -- AI provider SDKs

- react-force-graph-2d, recharts -- visualization

- sanitize-html -- XSS prevention

- docx -- document generation

0 npm audit vulnerabilities (high or critical).

# 3. Feature Inventory

## 3.1 Homepage (colaberry.ai)

The homepage positions Colaberry as an enterprise AI platform with 7 major sections:

| Section | Description |
| --- | --- |
| Hero | Animated dark gradient mesh with floating content-type constellation nodes, headline, 'Request Demo' CTA |
| Trust Metrics | 4 animated counters: Industries (8+), Agent profiles, MCP servers, Skills indexed |
| Catalog Explorer | 'Explore the catalog' with 3-column CatalogCard grid for Agents, MCPs, Skills |
| Signal Dashboard | Tabbed view of latest/trending across all content types (Agents, Skills, MCPs, Podcasts, Use Cases) |
| Platform Tabs | Observability, Security, Workspaces, Developer capability tabs |
| MCP Integrations | 'Connect your stack' panel with 12 enterprise integration chips (Slack, Teams, Salesforce, etc.) |
| Resources Quick Links | 'Explore next' panel linking to Trust Before Intelligence book and Podcasts |

Structured Data: WebSite schema with SearchAction + FAQPage schema with 3 enterprise-focused questions for AI citation.

## 3.2 AIXcelerator Platform

The AIXcelerator workspace (/aixcelerator) is the core platform catalog housing all AI assets. Every content type follows the 3-Layer Ontology Pattern:

- Layer 1 -- Taxonomy: SVG ontology diagram showing category hierarchy

- Layer 2 -- Relation Graph: Interactive ForceGraph2D with search, filter, fullscreen

- Layer 3 -- Collections: Curated groupings with embedded graphs

### Content Types (5)

| Type | Count | Categories | Routes (6 each) |
| --- | --- | --- | --- |
| Agents | 135+ | 8 categories | Listing, Detail, Ontology, Graph, Collections, Collection Detail |
| MCP Servers | 1,500+ | 9 categories | Listing, Detail, Ontology, Graph, Collections, Collection Detail |
| Skills | 400+ | 10 categories | Listing, Detail, Ontology, Graph, Collections, Collection Detail |
| Tools | TBD | 12 categories | Listing, Detail, Ontology, Graph, Collections, Collection Detail |
| Podcasts | 246+ | 8 categories | Listing, Detail, Ontology, Graph, Collections, Collection Detail |

Total: 30 content-type routes + 5 platform-level pages (Hub, Ontology, Ecosystem, Solution Stacks listing + detail).

### MCP Server Detail Page (Richest in Platform)

Each MCP server detail page includes 12 specialized components:

- EnrichedToolCard -- detailed tool information with parameters

- ConnectSidebar -- connection instructions and quick-start

- PerformanceTab -- latency, throughput, reliability metrics

- UsageTab -- usage statistics and trends

- GitHubStats -- repository stars, forks, issues, last commit

- CodeBlock / TabbedCodeBlock -- syntax-highlighted install commands

- SpecCard -- API specification details

- StickyTabBar -- Overview, Hosting, API, Performance, Usage tabs

- JSON-LD structured data (SoftwareApplication + HowTo schemas)

### Platform-Level Knowledge Graph

- Platform Ontology (/aixcelerator/ontology): SVG diagram showing all 5 content types and their relationships

- Ecosystem Graph (/aixcelerator/ecosystem): Interactive force-graph with cross-type edges, directional particles, frosted-glass controls

- Solution Stacks: Pre-configured agent+MCP+skill combinations for enterprise use cases

Cross-type relations mapped: Agent USES Skill, Agent CONNECTS_VIA MCP, Podcast DISCUSSES Agent/MCP/Skill

## 3.3 Resources

### Podcasts (/resources/podcasts)

Full-featured podcast platform with enterprise-grade features:

| Feature | Implementation |
| --- | --- |
| Episode Listing | Infinite scroll (IntersectionObserver), 24 per page, hero episode with play overlay |
| Episode Detail | Full transcript (Deepgram timed + HTML fallback), share buttons, platform links, company tags |
| Global Player | Single <audio> in _app.tsx persists across navigation. GlobalMiniPlayer bar on all pages. |
| Search | Query parameter (?q=) searching title, tags, companies. Company chip examples when collapsed. |
| Type Filter | Internal / External / All podcast filtering |
| Company Pages | /resources/podcasts/company?slug=X -- filter by company |
| Tag Pages | /resources/podcasts/tag/[tag] -- filter by hashtag |
| Subscribe | Email forms on listing sidebar + detail page. 'Podcast notifications' consent text. |
| Bot Protection | Honeypot + IP rate limiting + bot-defense.ts (5-layer) |
| Platform Links | Apple Podcasts, Spotify, YouTube, Substack, X/Twitter, RSS |
| Auto-play on Detail | Episode auto-loads into global player when detail page mounts |
| Crash Recovery | localStorage persists episode + position every 2s, restores on page reload |
| Browse By Company | Sidebar section with separator, links to company filter page |

### Other Resources

| Resource | Route | Status |
| --- | --- | --- |
| Books | /resources/books | Live -- 'Trust Before Intelligence' featured |
| White Papers | /resources/white-papers | Live -- hero + content |
| Case Studies | /resources/case-studies | Built (hidden from nav) |
| Articles | /resources/articles + /articles/[slug] | Built (hidden from nav) |

## 3.4 Industries & Solutions

8 industry workspaces with domain-specific agent/use-case counts:

| Industry | Route |
| --- | --- |
| Agriculture | /industries/agriculture |
| Energy | /industries/energy |
| Utilities | /industries/utilities |
| Healthcare & Life Sciences | /industries/healthcare-life-sciences |
| Climate Tech | /industries/climate-tech |
| Manufacturing | /industries/manufacturing |
| Fintech | /industries/fintech |
| Supply Chain | /industries/supply-chain |

Solutions page (/solutions) exists with packaged enterprise offerings. Currently hidden from navigation pending content finalization.

## 3.5 AEO (Answer Engine Optimization)

colaberry.ai is built AEO-first -- optimized for AI answer engines, not just traditional SEO:

| Feature | Route/File | Purpose |
| --- | --- | --- |
| /llms.txt | src/pages/llms.txt.ts | Dynamic AI crawler manifest with live CMS catalog counts |
| /llms-full.txt | src/pages/llms-full.txt.ts | Complete content index with summaries for all items |
| /robots.txt | src/pages/robots.txt.ts | Welcomes GPTBot, ClaudeBot, PerplexityBot, Google-Extended, Bingbot |
| FAQ Schema | src/pages/index.tsx | FAQPage JSON-LD with 3 enterprise AI questions |
| AeoQuickAnswer | src/components/AeoQuickAnswer.tsx | Answer-optimized blocks (<300 words) for AI citation |
| /sitemap.xml | src/pages/sitemap.xml.ts | Dynamic sitemap with all CMS content + lastmod dates |
| JSON-LD | All detail pages | SoftwareApplication, HowTo, WebSite, FAQPage schemas |
| Bot Defense | src/lib/bot-defense.ts | 5-layer protection: allows AI crawlers on GET, blocks spam on POST |

## 3.6 Global Podcast Player

Implemented March 28, 2026 -- directly addressing Ram's Comment #22 and #23 feedback (playback stops when navigating between listing and detail pages):

- Architecture: Single <audio> element in _app.tsx wrapped in PodcastPlayerProvider React Context

- Persistence: Audio survives Next.js Pages Router page transitions (mount/unmount cycles)

- GlobalMiniPlayer: Fixed bottom bar with cover art, title, time, play/pause, stop. Hidden on the detail page of current episode.

- Crash Recovery: localStorage saves episode metadata + position every 2 seconds. Restores on page reload.

- State Sync: AudioPlayerUI syncs play/pause/time state from external audio on mount via useEffect initial sync

# 4. Architecture & Infrastructure

## 4.1 Deployment Architecture

| Component | Service | Region |
| --- | --- | --- |
| Frontend (Next.js) | colaberry-ai-prod (Cloud Run) | us-east1 |
| CMS (Strapi v5) | colaberry-ai-cms-prod (Cloud Run) | us-east1 |
| DNS / CDN | Cloudflare | Global |
| Domain | colaberry.ai | -- |
| Dev Environment | dev.colaberry.ai | us-east1 |
| Build Pipeline | Cloud Build (auto-trigger on push) | -- |
| Container | Docker multi-stage, Alpine, non-root user | -- |

## 4.2 Security Headers

Applied to all routes via next.config.ts:

- X-Frame-Options: DENY

- X-Content-Type-Options: nosniff

- X-XSS-Protection: 0 (modern CSP preferred)

- Referrer-Policy: strict-origin-when-cross-origin

- Permissions-Policy: camera=(), microphone=(), geolocation=()

- Content-Security-Policy (production mode)

- Strict-Transport-Security: max-age=63072000; includeSubDomains; preload

- X-Powered-By header removed (OWASP A05)

## 4.3 API Routes (17 Endpoints)

| Category | Endpoints | Protection |
| --- | --- | --- |
| Catalog Data | /api/mcps, /api/podcasts, /api/tools | Rate limited, cached |
| Newsletter | /api/newsletter-subscribe, -unsubscribe, -send, -report, -template-preview | Bot defense, rate limited |
| Forms | /api/demo-request | 5-layer bot defense, email validation |
| Telemetry | /api/mcp-telemetry, /api/seed-telemetry, /api/seed-telemetry-bulk | Admin auth required |
| External | /api/github-stats, /api/catalog-health | Cached, error-handled |
| Sync | /api/sync-mcp-registry, /api/cron/buzzsprout-sync | Auth protected |
| Logging | /api/podcast-log | Fire-and-forget analytics |

## 4.4 URL Architecture

SEO-friendly, LLM-readable URL structure:

- /aixcelerator/agents/[slug] -- Agent profiles

- /aixcelerator/mcp/[slug] -- MCP server profiles

- /aixcelerator/skills/[slug] -- Skill profiles

- /aixcelerator/tools/[slug] -- Tool profiles

- /resources/podcasts/[slug] -- Podcast episodes

- /industries/[industry] -- Industry workspaces

Legacy URL redirects (301 permanent):

- /episodes -> /resources/podcasts

- /episodes/[slug] -> /resources/podcasts/[slug]

- MCP slug aliases for descriptive URLs

# 5. Design System

## 5.1 Monochrome + Coral Accent

The design system uses a zinc monochrome palette with coral (#DC2626) as the sole accent color. This creates a premium, enterprise-grade appearance.

| Token | Light Mode | Dark Mode |
| --- | --- | --- |
| Background | #FFFFFF | #09090B (zinc-950) |
| Surface | #FAFAFA (zinc-50) | #18181B (zinc-900) |
| Text Primary | #18181B (zinc-900) | #FAFAFA (zinc-50) |
| Text Muted | #52525B (zinc-600) | #A1A1AA (zinc-400) |
| Border | #E4E4E7 (zinc-200) | #3F3F46 (zinc-700) |
| Accent (Coral) | #DC2626 | #F87171 |

Forbidden colors: emerald, green, blue, amber, slate. Coral used ONLY for CTAs and small accent dots.

## 5.2 Dark Mode (Default)

- Toggle via .dark class on <html>, persisted in localStorage

- CSS custom properties swap between :root and .dark blocks in globals.css

- All components use dark: Tailwind variants

- Dark mode is the enterprise default

## 5.3 Typography

- Font: Inter (loaded via next/font/google, variable --font-inter)

- Scale: display-2xl (4.5rem) down to body-xs (0.75rem)

- All text elements resolve to Inter

## 5.4 Component Standards

| Class | Purpose | Rules |
| --- | --- | --- |
| .catalog-card | Listing cards | 1px border, no hover lift, no glassmorphism |
| .surface-panel | Filter/search panels | Zinc surface with border |
| .chip-brand | Active filter | Coral accent fill |
| .chip-neutral | Default filter | Zinc scale |
| .detail-section | Content sections on detail pages | Consistent spacing |
| .reveal | Scroll animations | 0.4s, translateY(12px), cubic-bezier(0.16,1,0.3,1) |
| .stagger-grid | Card grid animations | Never nested inside .reveal |

# 6. Security & QA Sign-Off

## 6.1 QA Sign-Off Summary (March 27, 2026)

VERDICT: GO FOR LAUNCH

| Metric | Result |
| --- | --- |
| Build | 0 errors, 0 warnings |
| Static Pages Generated | 84/84 |
| npm Audit Vulnerabilities | 0 (high+) |
| Production Dependencies | 7 (minimal attack surface) |
| Agents Audited | 11 |
| Critical Findings | 3 (all addressed) |
| High Findings | 9 (all addressed) |
| Medium Findings | 9 |
| Low Findings | 30 |

## 6.2 Security Audit Agents (11)

| Agent | Scope | Result |
| --- | --- | --- |
| Secrets Scanner | API keys, tokens, .env files in git | PASS |
| Input Sanitization | XSS, email injection, CSP headers | PASS (with fixes) |
| Rate Limiting | API routes, brute force protection | PASS |
| Auth Architecture | Admin route auth, timing-safe comparisons | PASS |
| API Security | CORS, security headers, error leakage | PASS |
| File Uploads | Upload validation, path traversal, MIME checks | PASS (N/A -- no uploads) |
| Dependencies | npm audit, Dockerfile hardening, supply chain | PASS |
| OWASP Pentest | Top 10 penetration testing | PASS |
| WCAG 2.2 | Accessibility Level AA audit | 7 findings (non-blocking) |
| Core Web Vitals | LCP, INP, CLS, PageSpeed | PASS |
| API Performance | Response time, best practices | PASS |

## 6.3 IP Clearance Audit (15 Agents)

Comprehensive intellectual property audit conducted before go-live:

| Source Checked | Risk Level | Action Taken |
| --- | --- | --- |
| SkillNet / openkg.cn | HIGH | 5 user-facing refs removed from SEO/OG/llms.txt |
| ZBrain | HIGH | 10 branded agents checked in prod CMS |
| Together.ai | LOW | Design comments removed, legitimate API use retained |
| Smithery | LOW | 1 comment removed, third-party data refs retained |
| Moveworks | CLEAN | Zero references |
| Pipedream | LOW | Only in data file |
| Vizuara | LOW | Design comments removed |
| Arize / Sanalabs / GenAI.works | CLEAN | Zero references |
| General brand audit | HIGH | ClawHub data file flagged, third-party licenses reviewed |

## 6.4 Bot Defense (5-Layer)

| Layer | Mechanism | Purpose |
| --- | --- | --- |
| 1 | Honeypot field | Catches basic bots that fill all fields |
| 2 | Time-based check | Rejects submissions < 3 seconds |
| 3 | JS-generated HMAC token | Proves JavaScript executed (blocks curl/wget) |
| 4 | User-agent filtering | Blocks known bot UAs on form POST |
| 5 | Cloudflare Turnstile (future) | Invisible CAPTCHA slot |

AEO-Safe: AI crawlers (GPTBot, ClaudeBot, etc.) are allowed on GET requests. Bot defense only activates on POST (form submissions).

# 7. Ram Feedback Compliance Matrix

All 35 feedback comments from Ram Katamaraja (Jan 7 -- Mar 18, 2026) audited against the codebase by 4 parallel analysis agents:

| Overall Status | Count | % |
| --- | --- | --- |
| DONE | 45 items | 72% |
| PARTIAL | 12 items | 19% |
| MISSING (Roadmap) | 5 items | 8% |

## 7.1 Podcast Feedback (Comments #8, #12, #17, #18, #22, #23)

| Item | Status | Notes |
| --- | --- | --- |
| Company hashtag organization | DONE | Browse by Company section + company filter page |
| Transcript visibility | DONE | Deepgram timed + HTML fallback |
| Share icons visible | DONE | LinkedIn, X, Facebook always visible |
| Internal/External separation | DONE | Type filter toggle |
| Search with company examples | DONE | Company chip examples shown |
| Infinite scroll pagination | DONE | IntersectionObserver, 24/page |
| Podcast on homepage | DONE | Signal cards with latest + trending |
| Playback persists across pages | DONE | Global player (Mar 28 fix) |
| Subscribe forms (both pages) | DONE | Listing sidebar + detail page |
| 'Podcast notifications' text | DONE | Changed from 'marketing communications' |
| Bot protection for subscribe | DONE | 5-layer defense |
| Separator before Browse By Company | DONE | border-t divider |
| Platform links (Apple, Spotify...) | DONE | 6 platforms supported |
| Mobile menu left-aligned | DONE | Hamburger before logo |
| Auto-posting to social channels | MISSING | Roadmap -- backend/workflow |
| Chrome plug-in | MISSING | Roadmap -- extension |
| Podcast generation automation | MISSING | Roadmap -- pipeline |

## 7.2 Platform Feedback (Comments #6, #13, #16, #20, #27, #28, #29, #30, #32, #34)

| Item | Status | Notes |
| --- | --- | --- |
| Use Cases catalog | DONE | Built (hidden from nav) |
| 1,500+ MCP servers | DONE | Up from 25 in Feb |
| Infinite scroll on all catalogs | DONE | All 5 content types |
| LLM-friendly detail pages | DONE | JSON-LD + semantic HTML |
| Skills catalog | DONE | 400+ skills with ontology |
| Enriched MCP details (Smithery-level) | DONE | 12 specialized components |
| MCP deduplication | DONE | 3-key dedup logic |
| Filter MCP by tools | DONE | Tool filter dropdown |
| 3-layer ontology visualization | DONE | All 5 content types |
| Agents + Skills catalogs | DONE | Full feature parity with MCP |
| Chatbot for exploration | PARTIAL | /assistant page exists -- guided prompts only |
| Descriptive MCP URLs | PARTIAL | Dedup prefers short slugs, CMS data quality varies |
| External links not 404 | PARTIAL | GitHub validated, other links unchecked |

## 7.3 UI/UX Feedback (Comments #0, #2, #9, #18, #19, #22, #23, #31)

| Item | Status | Notes |
| --- | --- | --- |
| Enterprise positioning | DONE | Hero, signal cards, 'Book a Demo' |
| Dark/light mode | DONE | Toggle in header, localStorage persistence |
| Left sidebar navigation | DONE | ChatGPT-style, Cmd+B toggle |
| Ask bar at bottom | DONE | Fixed bar on catalog pages |
| .ai domain live | DONE | colaberry.ai on Cloud Run |
| Streamlined menu items | DONE | 4 top-level + hidden routes |
| Mobile hamburger left-aligned | DONE | Gmail/YouTube pattern |
| Industries (8 workspaces) | DONE | Including Agriculture, Manufacturing, Supply Chain |
| Oil & Gas industry | PARTIAL | Merged into 'Energy' -- not separate |
| Biotech industry | PARTIAL | Merged into 'Healthcare' -- not separate |
| Ask bar + MiniPlayer overlap | PARTIAL | Both fixed-bottom, can overlap on catalog pages |

## 7.4 Content & AEO (Comments #4, #10, #11)

| Item | Status | Notes |
| --- | --- | --- |
| Books page | DONE | 'Trust Before Intelligence' featured |
| Case Studies & White Papers | DONE | Pages built (case studies hidden from nav) |
| Industries & Solutions | DONE | 8 industries live, solutions built |
| News / Updates aggregator | DONE | /updates with GAI Insights |
| llms.txt + llms-full.txt | DONE | Dynamic AI manifests |
| robots.txt welcomes AI bots | DONE | 5 AI crawlers explicitly allowed |
| FAQ Schema | DONE | 3 questions in JSON-LD |
| AeoQuickAnswer blocks | DONE | On 4 catalog pages |
| Central documentation | DONE | docs/ with architecture, ADRs, runbooks |
| Architecture diagrams (publishable) | PARTIAL | In-app SVGs only, no PDF export |
| Sitemap completeness | PARTIAL | Main routes done, ontology/graph pages missing |

# 8. Known Gaps & Roadmap Items

## 8.1 Roadmap Items (Ram acknowledged as future)

| Item | Ram Comment | Priority | Notes |
| --- | --- | --- | --- |
| Auto-posting to social channels | #8 (Jan 22) | Medium | LinkedIn, Reddit, Instagram, YouTube, TikTok -- backend/workflow |
| Chrome plug-in for podcast submission | #8, #12 | Low | Browser extension for link submission |
| Podcast generation automation | #12 (Feb 2) | Medium | Buzzsprout import exists; full generation pipeline TBD |
| Conversational chatbot | #16 (Feb 6) | High | /assistant page exists as placeholder |
| Strapi write API for content posting | #9 (Jan 24) | Medium | CMS config -- Ali's API posting workflow |

## 8.2 Partial Items (Quick Fixes Available)

| Item | Current State | Fix Needed |
| --- | --- | --- |
| Ask bar + MiniPlayer overlap | Both z-index at bottom | Offset Ask bar when MiniPlayer visible |
| Oil & Gas / Biotech industries | Merged into Energy / Healthcare | Add as explicit sub-entries or labels |
| Sitemap missing ontology pages | Main routes indexed | Add 15+ ontology/graph/collection URLs |
| External link validation (non-GitHub) | GitHub links validated | Add link checker for CMS source URLs |
| MCP non-descriptive slugs | Dedup prefers short slugs | CMS data cleanup for remaining bad slugs |
| Search visibility (Ask bar examples) | Has placeholder text | Add descriptive example queries |

## 8.3 Hidden Routes (Built but Not in Navigation)

These 5 routes are fully implemented but hidden via RELEASE_HIDDEN_PATHS until approved:

| Route | Content | Readiness |
| --- | --- | --- |
| /aixcelerator/tools | Tools catalog with ontology/graph/collections | Content pending |
| /use-cases | Use Cases listing + detail pages | CMS content needed |
| /solutions | Packaged enterprise solutions | Content finalization needed |
| /resources/articles | Articles listing + detail pages | CMS content needed |
| /resources/case-studies | Case studies linked to industries | Content finalization needed |

To reveal: Set NEXT_PUBLIC_SHOW_ALL_NAV=true or remove paths from RELEASE_HIDDEN_PATHS in Layout.tsx.

# 9. Deployment & Go-Live Checklist

| # | Task | Status |
| --- | --- | --- |
| 1 | TypeScript check (npx tsc --noEmit) -- 0 errors | DONE |
| 2 | ESLint check (npm run lint) | DONE |
| 3 | Production build (npm run build) -- 84/84 pages | DONE |
| 4 | 11-agent QA audit -- GO FOR LAUNCH | DONE |
| 5 | 15-agent IP clearance audit | DONE |
| 6 | SkillNet references removed from user-facing content | DONE |
| 7 | Security headers configured (6 headers) | DONE |
| 8 | Bot defense active on all form endpoints | DONE |
| 9 | Docker multi-stage build, Alpine, non-root | DONE |
| 10 | Cloud Run prod deployment (colaberry-ai-prod) | DONE |
| 11 | colaberry.ai DNS pointing to Cloud Run | DONE |
| 12 | dev.colaberry.ai verified | DONE |
| 13 | www.colaberry.ai domain mapping | IN PROGRESS |
| 14 | Legacy /episodes redirect (301) | DONE |
| 15 | Sitemap submitted to Google Search Console | PENDING |
| 16 | Cloud Monitoring alerts + uptime check | PENDING |
| 17 | LinkedIn launch announcement | PENDING |

Document prepared by Sai Tejesh

Colaberry AI -- Release 1.0 -- March 28, 2026

Generated with Claude Code