Cloudflare DNS Cutover

colaberry.ai

Step-by-step guide for pointing colaberry.ai to GCP Cloud Run production

March 27, 2026

# 1. Prerequisites

- Cloudflare account access with DNS management for colaberry.ai zone

- GCP Cloud Run domain mappings configured for: colaberry-ai-prod, colaberry-ai-cms-prod

- DNS records must be set to "DNS only" (grey cloud icon) for GCP SSL certificate provisioning

IMPORTANT: Cloudflare proxy (orange cloud) must be OFF for all records pointing to GCP. GCP requires DNS-only mode to provision and renew SSL certificates via Let's Encrypt.

# 2. Configure Apex Domain (colaberry.ai)

Navigate to Cloudflare Dashboard → colaberry.ai → DNS → Records

Add or update 4 A records for the apex domain (@):

| Type | Name | Content | Proxy Status |
| --- | --- | --- | --- |
| A | @ | 216.239.32.21 | DNS only |
| A | @ | 216.239.34.21 | DNS only |
| A | @ | 216.239.36.21 | DNS only |
| A | @ | 216.239.38.21 | DNS only |

These are Google Cloud Run's anycast IPs for custom domain mapping. All 4 IPs are required for high availability and geographic load balancing.

IMPORTANT: Proxy must be OFF (DNS only / grey cloud) for GCP to provision SSL certificates. If proxy is on, GCP SSL provisioning will fail silently.

# 3. Configure CMS Subdomain (cms.colaberry.ai)

Add a new CNAME record for the CMS subdomain:

| Type | Name | Content | Proxy Status |
| --- | --- | --- | --- |
| CNAME | cms | ghs.googlehosted.com | DNS only |

This points to the Strapi v5 headless CMS running on the colaberry-ai-cms-prod Cloud Run service.

# 4. Update WWW Subdomain (www.colaberry.ai)

Edit the existing www CNAME record to point to GCP:

| Type | Name | Old Content | New Content | Proxy Status |
| --- | --- | --- | --- | --- |
| CNAME | www | sites.ludicrous.cloud | ghs.googlehosted.com | DNS only |

This redirects www traffic through GCP Cloud Run, ensuring www.colaberry.ai serves the same site as colaberry.ai.

# 5. Verify GCP Domain Mappings

After DNS records are saved, verify the GCP side is ready:

- Go to GCP Console → Cloud Run → Domain Mappings

- Confirm these mappings exist:

| Domain | Cloud Run Service |
| --- | --- |
| colaberry.ai | colaberry-ai-prod |
| www.colaberry.ai | colaberry-ai-prod |
| cms.colaberry.ai | colaberry-ai-cms-prod |

SSL certificates will auto-provision after DNS propagation (typically 5–15 minutes). GCP uses Let's Encrypt for managed certificates.

# 6. Post-Cutover Verification

Run these commands to verify the cutover was successful:

Check DNS propagation:

dig colaberry.ai  # Should return 216.239.x.x IPs

Verify HTTPS (main site):

curl -I https://colaberry.ai  # Should return 200

Verify CMS:

curl -I https://cms.colaberry.ai/admin  # Should return 200

Verify old URL redirect:

curl -I https://colaberry.ai/episodes  # Should return 301 → /resources/podcasts

Verify www:

curl -I https://www.colaberry.ai  # Should redirect or serve site

# 7. Existing DNS Records (Reference)

These records were already configured and should not be modified:

| Subdomain | Type | Content | Purpose |
| --- | --- | --- | --- |
| dev.colaberry.ai | CNAME | ghs.googlehosted.com | Staging frontend |
| dev-cms.colaberry.ai | CNAME | ghs.googlehosted.com | Staging CMS |

# 8. Rollback Plan

If issues arise after the DNS cutover, revert the changes:

- Revert the 4 A records to the previous hosting provider IPs

- Revert www CNAME back to sites.ludicrous.cloud

- Remove the cms CNAME record

- DNS changes propagate within 5 minutes with Cloudflare (low TTL)

IMPORTANT: Keep a record of the old DNS values before making changes. Cloudflare audit log also tracks all modifications.